## Communication Plan

## A SmartBridge Product

| Field | Details |
| --- | --- |
| Date | 15 March 2026 |
| Team ID | SWTID-2026-7796 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 1 Mark |

## Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Microsoft Teams / Slack | Team Leader (Poorna Lakshmi M), Team Members (Vajitha T, Sneka N, Kanisiya G) | Discuss daily task progress on ServiceNow Flow Designer milestones and immediate blockers. |
| 2 | Progress Update | Weekly | Email / SmartBridge Portal | Entire Team & Project Evaluator | Share status updates on completed milestones (Flow creation, Catalog assignment, end-to-end testing). |
| 3 | Issue / Bug Discussion | As Needed | ServiceNow / Teams | Hardware Team & Project Team Members | Resolve configuration issues, trigger failures, field mapping errors, or assignment group misalignments. |
| 4 | Stakeholder Review | Bi-Weekly | Zoom / Google Meet | Team Members, IT Procurement Stakeholders, SmartBridge Mentors | Review completed workflow functionality, approval handling, and alignment with user story requirements. |
| 5 | Final Demo Rehearsal | Once | Live Screen-Share / Video Call | All Team Members | Practice the end-to-end demonstration (catalog order submission, approval process, automated task creation). |

## Communication Challenges & Resolutions

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Initial misalignment regarding trigger conditions and field value mappings within ServiceNow Flow Designer. | Conducted an ad-hoc screen-sharing workshop to standardize Service Catalog trigger settings and catalog task parameters. |
| 2 | Delays in testing automated group assignments ("Hardware" group) due to role and credential gaps during configuration. | Established a standardized pre-activation checklist to verify assignment settings and permissions before activating flows. |
| 3 | Coordination delays while validating multi-step approvals and catalog task generation stages. | Scheduled synchronized live-testing sessions to trace and verify requests from submission (REQ) to approval and task creation (SCTASK) in real-time. |