# Initial Project Planning

Date: 15 March 2026
Team ID: SWTID-2026-7796
Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer
Maximum Marks: 5 Marks

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow Creation | USN-1 | As an IT procurement team member, I can create a Flow Designer flow for standard laptop requests so that a catalog task is automatically created after approval. | 2 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-1 | Service Catalog Trigger | USN-2 | As an IT procurement team member, I can configure the Service Catalog trigger so that the workflow starts for the required service request. | 1 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-1 | Catalog Task Creation | USN-3 | As an IT procurement team member, I can create a Catalog Task with the short description “Laptop need to Configured” so that the hardware team knows the required action. | 2 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-1 | Task Assignment | USN-4 | As an IT procurement team member, I can assign the catalog task to the Hardware assignment group so that configuration work is directed to the appropriate team. | 1 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-2 | Flow Assignment | USN-5 | As an IT procurement team member, I can assign the “Standard Laptop Task” flow to the Standard Laptop service catalog item through Process Engine. | 2 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-2 | Service Catalog | USN-6 | As a user, I can open Service Catalog → Hardware → Standard Laptop and place an order using Order Now. | 2 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-2 | Approval | USN-7 | As an approver, I can approve the Standard Laptop request from the Approvers section so that the requested item can proceed. | 1 | High | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |
| Sprint-2 | Catalog Task Verification | USN-8 | As an IT procurement team member, I can view the Requested Item → Catalog Tasks section to verify the updated status, short description, and assigned group. | 2 | Medium | POORNA LAKSHMI M, Vajitha T, Sneka N, Kanisiya G | — | — |

### Team Members

- Team Leader: POORNA LAKSHMI M

- Team Member: Vajitha T

- Team Member: Sneka N

- Team Member: Kanisiya G

### Project Objective

The objective of this project is to implement an automated workflow using Flow Designer to facilitate the procurement and configuration of standard laptops. The project aims to:

- Create a seamless experience for users requesting standard laptops.

- Reduce manual intervention and potential errors.

- Improve resource utilisation within the IT department.

- Enhance overall efficiency and productivity in IT procurement operations.

The project source specifically describes creating the Flow, assigning it to the Standard Laptop catalog item, placing the order through Service Catalog, approving the request, and verifying the generated catalog task.